**ECE/RS-493 Weekly Task Allocation/Delivery**

*This form must be completed by the PM during each team meeting. Filled forms must be kept by the PM and submitted to the FS/CC upon request.*

**Project Title: Treat Dispenser Meeting Date: 02/14**

**Team members present**: ALL

**Team members absent**:

**Task progress report for the last week effort:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Line#** | **Task description** | **Team member**  **assigned** | **Progress**  **0%-100%** | **Delivery proof** |
| **1** | **RPI – Code & Sound Integration** | Gage/Adam | 100% | Source Code on GH |
| **2** | **Housing and Tray Unit (Entire Device) Gear sizing,** | Robby | 0% |  |
| **3** | **PCB – Timing based on gear sizing** | Jachan | 100% | Video found on Website |
| **4** | **PCB – Vibrating motor and feedback** | Zainab | 0% |  |
| **5** | **PCB – Proximity Sensor** | Zainab | 80% | Video on Website |
|  |  |  |  |  |
|  |  |  |  |  |

**Task allocation for the next week:**

|  |  |  |
| --- | --- | --- |
| **Line#** | **Task description** | **Team member**  **assigned** |
| **1** | **Script Auto-Start on Boot / Integrate Button Press to Rotation** | Adam |
| **2** | **Sound Module – Speaker Type** | Gage |
| **3** | **Integration with Proximity Sensor** | Jachan |
| **4** | **Proximity Sensor** | Zainab |
| **5** | **Sketches & Housing Unit for Device** | Robby |
|  |  |  |
|  |  |  |

**PM name:** Adam Dost