## Slide 1: Sprint #2 Report
Team: Treat Dispenser
PM: Adam Dost
Dates: 04-07 to 04-16

## Slide 2: Goals & Tasks
SPRINT 01 | GOAL: Start technical manual, wrap up remaining individual tasks from project |  |  | 
Adam | Final DOC - Cost Figures MCU & Source Code ¦ Manual - RPi Source Code | 100% | 4/6/20 | 4/16/20
Gage | Manual - Speaker Setup and Pros/Cons ¦ Final Doc Alternatives | 100% | 4/6/20 | 4/16/20
Robby | Manual/Final Doc - Connection Flow/ Power Analysis of the PCB -based device | 100% | 4/6/20 | 4/16/20
Zainab | Final DOC - Cost Figures PCB ¦ Manual - Completion of Sensors ¦ Final Doc Alternative to Sensor | 100% | 4/6/20 | 4/16/20
Jachan | Final Doc alternative designs for Solenoid/ RC Button | 100% | 4/6/20 | 4/16/20

## Slide 3: Manual – Speaker Setup | Final Doc Alternative
Assigned to Gage Moore
Technical Manual
  Provide instructions on speaker setup
    Completed and Verified via Google Docs
Final Document Alternative Designs
  Provide information about alternative Rpi MCU that could have been used to accomplish this

## Slide 4: Final Doc – Cost Figures PCB | Manual – Completion of Sensors
Assigned to Zainab Abdullahi
Technical Manual
  Sensor documentation of how they were created
Final Documentation
  Alternative Designs provided for Solenoid and RC

## Slide 5: Final Doc – Cost Figures MCU & Source Code
Assigned to Adam Dost
Final Document requirements were similar to previous parts. Not difficult.
  Completed and Verified via Google Docs
GitHub page updated accordingly

## Slide 6: Final Doc – Solenoid
Assigned to Jachan
Alternative designs were submitted into the final document
Manual portion for the PCB completed
  Verified via Google Docs

## Slide 7: Power Analysis of the PCB -based device
Assigned to Robby Wignall
After all blockers were resolved Robby was able to complete the power analysis of the device. It is attached to this email for viewing.

## Slide 8: Notes on Deliverables
Lots of challenges are popping up due to COVID-19 and the effect it is having on group members.
Looking to stay on track with the current plan.